## Slide 1: Lockd
By Heidi Ginnaw

## Slide 2: Project Vision
Secure Notes Application:
  Users will be able to save files
  Files should be encrypted then stored
  Application will be easy to navigate
  Users log in to access their notes
  Users’ passwords stored with argon2
  Note details can only be seen if chosen

## Slide 3: Background
Security best practices:
  Open Worldwide Application Security Project (OWASP)
  Argon2
  Salting
Other similar products:
  Standard notes

## Slide 4: Project Plan

## Slide 5: Sprints so far
Sprint 1 (26/11/2025 – 9/12/2025)
  User Stories
    As a developer, I want to set up the infrastructure so I can start building the website
    As a user, I want the website to be easy to navigate
  Tasks
    Set up repository
    Download extensions and required software
    Create sitemap
    Create base wireframe
    Create individual ‘page’ wireframes
  Deliverables
    The software is set up, so when the design is ready, I can start programming. The layout of the website is designed so program architecture can now be designed.

## Slide 6: Sprints so far
Sprint 2 (9/12/2025 – 23/12/2025)
  User Stories
    As a developer, I want the website to be easy to program and maintain
    As a user, I want all my notes to be encrypted to ensure that they are secure
  Tasks
    Create class diagrams
    Research best encryption methods
    Research best security practices
    Plan the security for the website
  Deliverables
    The architecture of the code is designed, so when programming starts it is easy to know what to code , and the security has been researched and planned.

## Slide 7: Sprints so far
Sprint 3 (1/1/2026 – 15/1/2026)
  User Stories
    As a developer, I want to complete the mid project review
  Tasks
    Create the slides
    Record the video
    Write my professional development review
  Deliverables
    The slides and video explaining the scope of my project and work so far will be done and my professional development review will be submitted.

## Slide 8: Next Sprint
Sprint 4 (15/1/2026 – 29/1/2026)
  User Stories
    As a user, I want my notes to be kept secure behind a login page
  Tasks
    Design and implement a login page, that after a successful login, opens to the home page
    Securely hash and store the password
  Deliverables
    The login page will be complete, with the usernames and passwords being stored securely.

## Slide 9: UML Models
Sitemap

## Slide 10: UML Models
Class Diagrams

## Slide 11: UML Models
Login Sequence Diagram

## Slide 12: Prototype
Wireframes

## Slide 13: Prototype
Wireframes

## Slide 14: Prototype
Wireframes

## Slide 15: Issues and challenges
Using argon2
Encrypting files and performance

## Slide 16: Thank You for listening!

## Slide 17: References
https://owasp.org/Top10/2025/
https://standardnotes.com/features