# Sprint 1

26/11/2025 – 9/12/2025

### User Stories

- As a developer, I want to set up the infrastructure so I can start building the website

- As a user, I want the website to be easy to navigate

- As a user, I want all my notes to be encrypted to ensure that they are secure

### Tasks

- Set up repository

- Download extensions and required software

- Create sitemap

- Create base wireframe

- Create individual ‘page’ wireframes

### Deliverables

The software is set up, so when the design is ready, I can start programming. The layout of the website is designed so program architecture can now be designed.

# Sprint 2

9/12/2025 – 23/12/2025

### User Stories

- As a developer, I want the website to be easy to program and maintain

### Tasks

- Create class diagrams

- Research best encryption methods

- Research best security practices

- Design the security for the website

### Deliverables

The architecture of the code is designed, so when programming starts it is easy to know what to code and the security has been researched and designed.

# Sprint 3

1/1/2026 – 15/1/2026

### User Stories

- As a developer, I want to complete the mid project review

### Tasks

- Create the slides

- Record the video

- Write my professional development review

### Deliverables

The slides and video explaining the scope of my project and work so far will be done and my professional development review will be submitted.

# Sprint 4

15/1/2026 – 29/1/2026

### User Stories

- As a user, I want my notes to be kept secure behind a login page

### Tasks

- Design and implement a login page, that after a successful login, opens to the home page

- Securely hash and store the password

### Deliverables

The login page will be complete, with the username and password stored securely.